**Name: Jeremy Xue**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/10/17 |  |
| 2. Create low fidelity wireframes | 3/12/17 |  |
| 3. Compile relevant content | 3/13/17 |  |
| 4. Create mid-fidelity wireframes | 3/19/17 | 3/20/17 |
| 5. Start coding website | 3/21/17 |  |
| 6. Have all content uploaded to website | 3/23/17 |  |
| 7. Create high-fidelity wireframes | 3/25/17 |  |
| 8. Incorporate design elements into website | 3/27/17 |  |
| 9. Open site up for constructive feedback & make modifications | 3/29/17 |  |
| 10. Make final changes and deploy website | 4/2 | 4/4 |